# AeroCargo

# STAKEHOLDER ANALYSIS

Air Freight Booking Platform  |  Business Analysis Portfolio

| Document control | Details |
| --- | --- |
| Version | 1.0 |
| Prepared by | Business Analyst – AeroCargo Portfolio |
| Status | Draft / simulated project |
| Basis | Completed BRD; stakeholder assignments subject to validation |

# 1. Purpose & Context

Identify stakeholders affected by the proposed AeroCargo platform, their needs, influence, decision rights and communication requirements. The platform enables freight forwarders to request quotations, review offers, request bookings and follow shipment status; AeroCargo teams coordinate pricing and booking operations with airline partners.

# 2. Stakeholder Register

| Stakeholder | Responsibility | Primary need | Power | Interest |
| --- | --- | --- | --- | --- |
| Business owner / sponsor | Business objectives, funding and scope decisions | Efficiency, adoption, conversion | High | High |
| Project manager | Schedule, delivery, risks and escalation | Timely delivery | High | High |
| Business analyst | Elicitation, documentation and traceability | Validated requirements | Medium | High |
| Freight forwarders | Submit RFQs, review offers and request bookings | Simple, timely service | Medium | High |
| Pricing team | Review RFQs, maintain rates and issue quotes | Accuracy and turnaround | High | High |
| Operations team | Coordinate airline booking and status updates | Reliable workflow | High | High |
| Airline partners | Rates, capacity and booking confirmation | Accurate shipment data | High | Medium |
| Ground handling agents | Cargo acceptance and handling updates where in scope | Correct handling details | Low | Medium |
| Development team | Build UI, services and integrations | Testable specifications | Medium | High |
| QA / UAT team | Verify scenarios, defects and acceptance | Clear acceptance criteria | Medium | High |
| System administrator | Manage users, permissions and configuration | Secure access | Medium | Medium |
| Compliance / security | Review access, privacy and controls | Controlled data handling | High | Medium |

# 3. Engagement Priorities

| Category | Stakeholders | Approach |
| --- | --- | --- |
| Manage closely | Sponsor, project manager, pricing and operations leads | Workshops, decision reviews, approvals |
| Keep satisfied | Airline partners, compliance / security | Milestone consultation, interface and control reviews |
| Keep informed / collaborate | Forwarders, BA, development, QA, system admin | Interviews, demos, sprint reviews, feedback |
| Monitor / consult | Ground handling agents | Consult for applicable handoff scenarios |

These are illustrative ratings for a portfolio project, not findings from completed interviews.

# 4. Key Needs to Validate

## Freight forwarders

RFQ fields, quotation comparison, notifications, booking request and shipment visibility.

## Pricing team

Rate sources, surcharges, margin/approval rules, quote validity and exception handling.

## Operations team

Booking reference capture, amendments, status ownership and escalation paths.

## Airline partners

Booking confirmation method, capacity availability, message formats and integration limits.

## Sponsor

Success measures, priorities, target turnaround and minimum viable scope.

# 5. Communication Plan

| Audience | Method | Cadence / trigger | Owner |
| --- | --- | --- | --- |
| Sponsor and PM | Status and decision review | Weekly / milestone | PM |
| Pricing and operations SMEs | Elicitation workshop | During discovery; as needed | BA |
| Freight forwarder representatives | Interview, prototype review, UAT | Discovery and UAT | BA |
| Airline partners | Interface / process review | Before integration design | BA / technical lead |
| Developers and QA | Backlog refinement and clarifications | Each sprint | BA / product owner |
| Compliance and admin | Control / access review | Before design sign-off | PM / BA |

# 6. Proposed RACI

R = Responsible; A = Accountable; C = Consulted; I = Informed. Business SMEs = pricing / operations representatives. Proposed for validation during kickoff.

| Activity | Sponsor | PM | BA | Dev | QA | SMEs |
| --- | --- | --- | --- | --- | --- | --- |
| Business objectives | A | C | R | I | I | C |
| Stakeholder identification | I | A | R | I | I | C |
| Requirements elicitation | I | A | R | C | C | C |
| Business requirements approval | A | R | C | I | I | C |
| Solution design | I | A | C | R | C | C |
| Functional testing | I | A | C | R | R | C |
| UAT coordination | I | A | R | C | R | R |
| Business readiness sign-off | A | R | C | I | C | C |

# 7. Risks and Mitigations

| Risk | Potential impact | Mitigation |
| --- | --- | --- |
| Missing forwarder input | Poor usability / adoption | Interview representative users and validate prototypes |
| Unclear pricing rules | Incorrect quotation | Walk through sample RFQs and rate calculations |
| Airline dependency | Delayed confirmations | Agree manual fallback and interface ownership |
| Conflicting priorities | Rework and scope creep | Record decisions and obtain approvals |
| Late stakeholder feedback | UAT delays | Plan reviews and sign-off dates early |

# 8. Validation & Sign-off

The BA will validate the register and engagement ratings with the project manager, confirm nominated SMEs and decision owners, record workshop outcomes, and maintain this document when stakeholders change. No real-world approvals are implied by this portfolio example.

| Approver | Decision | Status |
| --- | --- | --- |
| Business owner | Stakeholder coverage / business ownership | Pending |
| Project manager | Engagement and escalation approach | Pending |
| Business analyst | Document maintenance | Draft prepared |